Module title: SOFTWARE ENGINEERING PRINCIPLES AND PRACTICES

Module code: COMP70066

Module leader: Dr. Ateeq Ur Rehman

Group Report: Restaurant Review Portal (RestoReview)

Submitted by:

Project Team

Muhammed Awais Amjad

Aishwarya Sebastian

Govind Krishnan Radhakrishnan

Neeraj Kumar

Submitted on:09/01/2026

DATED 21ST OCT 2025

SOFTWARE DEVELOPMENT AGREEMENT

between

Govind Krishnan Radhakrishnan

Aishwarya Sebastian

Muhammed Awais Amjad

Neeraj Kumar

and WINREX(Group1)

THIS AGREEMENT is entered into on 21st Oct 2025 (the “Agreement”). between

1. Govind Krishnan Radhakrishnan And

2. Aishwarya Sebastian

3. Muhammed Awias Amjad

4. Neeraj Kumar

Working as part of

WINREX

Introduction

- The Developer is engaged in the business of software development.

B) The Client wishes to acquire Software, as well as other Work Products and Services that meet the Client's Roadmap.

C) There have been discussions between the parties, and the Developer has expressly represented to the Client that it has the capability to develop Software (and deliver other Work Products and Services) that are appropriate for and fulfil the requirements of the Client's Roadmap.

D) In reliance on the representations alluded to at recital (c) above, the Client wishes to engage the Developer, and the Developer wishes to accept such engagement by the Client, to provide under this Agreement:  the Software;  the Services; and, other Work Products, in accordance with the Roadmap set out in the Heads of Terms agreement. This agreement signifies acceptance of a professional contribution to the collective “Heads of Terms” agreement signed by the “Developer” and the “Customer” and the contractual terms and conditions contained within the contract agreement governing delivery of the project. This agreement defines the contractual obligation of the individual contractor to the developer group.

Agreed Terms

• We all promise to listen to each other’s ideas with respect

• We all promise to do your work as best as we can

• We all promise to do our work on time

• We all promise to contribute equally to development, documentation and presentations.

• We all promise that all internal discussions, designs and project materials must remain confidential within team

We shall be credited equally in any submission, presentation or publication related to the project

• We all agreed to keep client data, details and confidential information.

• Any absence or issue affecting progress must be informed to the team and client in advance.

• We all team members must maintain professionalism and teamwork throughout the project.

• This agreement remains valid for the duration of the project and may be amended only with the consent of all parties.

• We all team members are signed to each other on this project.

In Witness Whereof, the duly authorized representatives of the parties hereto have caused this Agreement to be executed on the date first written above.

Contents

1. Introduction	9

2.Group Project Management Plan	10

2.1 Group Charter	10

2.2 Role & Work Allocations Per Person	11

2.3 Intended Project Management Approach	11

Task Allocation	11

Tracking & Review	12

2.4 Meeting Format & Schedule	12

3 Projected Costing	13

4 Risk Assessment	14

5 Version Control	14

Mechanism:	14

Responsibility:	14

Policy:	14

7. Change Management System	15

Mechanism:	15

Responsibility:	15

Policy:	15

8. Design, Implementation & Testing of a Restaurant Review System	16

8.1.  Functional Requirements	16

8.1.1 User Management	16

8.1.2 Restaurant Management	16

8.1.3 Admin	16

8.1.4 Search & Filtering	16

8.1.5 Restaurant Detail Page	16

8.1.6 Media Handling	17

8.1.7 Verification System	17

8.1.8 Reporting & Abuse Handling	17

8.2.  Non-Functional Requirements	17

8.2.1 Performance	17

8.2.2 Scalability	17

8.2.3 Security	17

8.2.4 Reliability	18

8.2.5 Usability	18

8.2.6 Compatibility	18

8.2.7 Maintainability	18

9 Legal Considerations	18

9.1 GDPR Compliance	18

9.2 Copyright & Licensing	18

9.3 Business Verification	18

10. Ethical Considerations	19

10.1 Societal Considerations	19

10.2 Environmental Considerations	19

12. UML Diagrams	19

12.1 Use Case System Diagram	19

Actors	19

12.1.1 Use Case Admin Diagram	21

12.1.2 Use Case Owner Diagram	22

12.1.3 Use Case Customer Diagram	23

12.2 Class Diagram	24

12.3 ER Diagrams	25

12.3.1 ERD LEVEL 0	25

12.3.2 ERD LEVEL 1	26

12.3.3 ERD LEVEL 2	27

12.4 Data Flow Diagrams	28

12.4.1 Level 0	28

12.4.2 Level 1	29

12.5 Activity Diagram	31

12.5.1 System Activity Diagram	31

12.6 System Sequence Diagram	35

13. Interface Design (Wire Frames)	36

13.1 Launching Page	36

Fig 2.8.1 shows the launching page of the system.	36

13.2 Signup page	36

Fig 2.8.2 shows the sign-up page of the system.	36

13.3 Login Page	37

Fig 2.8.3 shows the login page of the system.	37

13.4 Customer Feedback Form	37

Fig 2.8.4 shows the Customer page of the system.	37

13.5 Customer Reviews	38

Fig 2.8.5 shows the launching page of the system.	38

13.6 Restaurant View Page	38

Fig 2.8.6 shows the restaurant view page of the system.	39

13.7 Manage Restaurants	39

Fig 2.8.7 shows the Approve Business Admin page of the system.	39

13.8 Manage Customers	39

Fig 2.8.8 shows the registered customer page of the system.	39

13.9 Admin Dashboard	40

Fig 2.8.9 shows the admin dashboard page of the system	40

14. Database Design	40

14.1 Customer	40

14.2 Restaurant Owner	41

14.3.1 Restaurant info (Embedded)	41

14.3.2 Dishes (Embedded)	42

14.3.3 Restaurant	42

14.4 Feedback	42

15 Testing	43

15.1 Back End Testing	43

Test Restaurant	43

Test Users	46

Test Review	47

15.2 Sample Test Cases	49

Fig 2.10.1 shows the testing page of the system.	49

Fig 2.10.2 shows the testing page of the system.	49

15.3 Integration Test Plan	50

15.4 System Testing	50

16.Submission: Implementation & Completion	51

16.1. Team Meeting Log	51

16.2 Change Management Log	51

16.3 Version Control	52

Mechanism:	52

Responsibility: Each member worked on feature branches. Govind (Backend Lead) approved all mergers.	52

Policy	52

Recorded Commits	52

17 User Guide	52

17.1 Admin User	52

	Approve or reject restaurant registrations	52

	View and delete customers	52

	View and delete guest users	52

	View all feedback	52

	Delete or flag inappropriate reviews	52

17.2 Customer User	52

17.3 Guest User	53

17.4 Restaurant Owner	53

18. Project Management Task Log	53

19. System Execution Guide	53

19.1 Backend	53

19.2 Frontend	54

19.3 Database	54

20. Conclusion	54

# 1. Introduction

In this project, we developed RestoReview, a restaurant review system designed to reflect how people discover, evaluate, and choose places to eat in today’s digital world. Online reviews strongly influence customer decisions and restaurant success, but they also raise important concerns around trust, fairness, and data responsibility. Our goal with RestoReview was to create a platform that is not only functional, but also reliable, ethical, and practical for real-world use.

RestoReview allows customers to browse restaurants, read and submit reviews, and share genuine dining experiences. At the same time, it gives restaurant owners the ability to manage their information and engage with feedback in a structured way. Administrators play a key role in maintaining the quality and integrity of the system through verification, moderation, and oversight. By clearly separating user roles, we aimed to ensure accountability while keeping the system easy to use.

Throughout development, we followed core software engineering principles, starting with requirement analysis and moving through design, implementation, testing, and documentation. We paid close attention to both functional requirements, such as review submission and search features, and non-functional requirements, including security, performance, and usability. Legal, ethical, societal, and environmental considerations were also integrated into our design decisions, particularly around data protection, content moderation, and responsible system usage.

This documentation presents the complete development journey of RestoReview. It highlights not only the technical outcome, but also how we planned our work, collaborated as a team, managed risks, and responded to challenges. Overall, the project demonstrates our ability to apply theoretical knowledge in a practical and professional context.

# 2.Group Project Management Plan

## 2.1 Group Charter

| Member Name | Role | Primary Responsibilities |
| --- | --- | --- |
| Muhammed Awais Amjad | UI/UX Designer | Create wireframes, mockups, and UI compo- nents; ensure consistent visual identity and usability across the platform. |
| Aishwarya Sebastian | Frontend Devel- oper | Implement user interfaces using React.js; in- tegrate APIs; ensure responsive and accessible design; collaborate closely with the de- signer for consistency. |
| Govind Krishnan Radhakrishnan | Backend Devel- oper | Develop and maintain server-side logic us- ing Node.js and Express; manage database schemas and operations in MongoDB; ensure API security and scalability. |
| Neeraj Kumar | Testing & QA | Design test plans; conduct manual and auto- mated testing; identify bugs and track issues; validate system performance and reliability before release. |

## 2.2 Role & Work Allocations Per Person

  - Designer (Awais): UI wireframes, color palettes, typography, and responsive layouts.

  - Frontend (Aishwarya): Component structure, API integration, state manage- ment, error handling.

  - Backend (Govind): RESTful APIs, authentication, database schema design, and server deployment.

  - Testing (Neeraj): Unit testing, integration testing, user acceptance testing, performance evaluation.

## 2.3 Intended Project Management Approach

### Task Allocation

Tasks will be divided using the Waterfall Model methodology. Weekly sprints will define clear deliverables, and members will update progress on a shared Trello or Jira board

### Tracking & Review

  - Daily short sync (15 minutes) for updates and blockers.

  - Weekly review meetings to assess completed tasks and adjust priorities.

## 2.4 Meeting Format & Schedule

| Type | Frequency | Purpose | Platform |
| --- | --- | --- | --- |
| Daily Stand-up | 15 mins (Week- days) | Quick progress updates | Google Meet |
| Weekly Review | Every Sunday | Evaluate progress and plan next sprint | Google Meet |
| Design Review | Bi-weekly | Approve UI/UX before im- plementation | Figma / Meet |
| Final Review | End of sprint | Testing and validation | In-person / Online |

# 3 Projected Costing

| Item | Estimated Cost (GBP) | Notes |
| --- | --- | --- |
| Domain Registration & Hosting | £25 | Annual hosting plan and custom domain |
| Software Tools (Figma, Canva Pro, VS Code extensions, etc.) | £40 | UI/UX design and collabo- ration tools |
| Development Infrastructure | £0 | Open-source MERN stack (MongoDB, Express, React, Node.js) |
| Testing & Deployment | £25 | Cloud testing environments and deployment runtime costs |
| Electricity & Internet Usage | £45 | Shared cost of power and high-speed broadband dur- ing development |
| Hardware Maintenance | £30 | Laptops, peripherals, and device upkeep during the project period |
| Team Communication Tools | £15 | Google Workspace / Slack / Zoom premium usage |
| Transportation & Logistics | £20 | Local travel for team mee- tups and client discussions |
| House Rent / Workspace Rent Al- location | £60 | Shared team workspace / personal rent allocation for project duration |
| Human Resources (Team Salaries / Stipend) | £400 | Estimated stipend contribu- tion for all members during the project duration |
| Contingency Reserve (10% of To- tal) | £66 | Risk buffer for unexpected expenses |
| Total Estimated Cost | £726 | Inclusive of all projected ex- penses |

# 4 Risk Assessment

| Risk Type | Description | Mitigation Strategy |
| --- | --- | --- |
| Technical | API or database failure | Maintain regular backups, use versioned APIs |
| Schedule | Delay in task delivery | Weekly progress tracking and buffer periods |
| Ethical | Data misuse or privacy violations | Ensure GDPR compliance, anonymize user data |
| Societal | Misuse of platform content | Add moderation features and clear terms of use |
| Environmental | Server power consumption | Use energy-efficient hosting providers |
| Legal | Violation of licensing or copyright | Use only open-source or licensed materials |

# 5 Version Control

Mechanism: Git and GitHub for source code versioning.

Responsibility: Each member maintains a feature branch; Govind (Backend Lead) will approve mergers.

## Policy:

- All commits must have descriptive messages.

- Code is peer-reviewed before merging to the main branch.

- Regular backups maintained to prevent data loss.

# 7. Change Management System

Mechanism: GitHub issues and Trello boards for tracking change requests.

# Responsibility:

- Project Lead (Govind) reviews technical impact.

- Designer/Test Lead verifies effect on UI or system quality.

# Policy:

- Major changes require team consensus.

- All changes documented with date, reason, and responsible member.

- Rollback plans created for high-impact modifications.

# 8. Design, Implementation & Testing of a Restaurant Review System

## 8.1.  Functional Requirements

### 8.1.1 User Management

- Users must be able to register, log in, and log out securely.

- The User can login as Guest User and post reviews also.

- Users must be able to update profiles.

- Admins must have a separate, privileged login.

### 8.1.2 Restaurant Management

- Verified owners must be able to add, edit, and remove restaurants.

- Restaurant entries must include name, address, coordinates, images, cuisine types, price range.

- System must validate location using Google Maps.

### 8.1.3 Admin

- Approve/reject Restaurant owners

- Remove inappropriate comments.

- Users must be able to write reviews with:

  - Text comment

  - Ratings (food, service, ambiance, value, cleanliness, overall, etc.)

  - Optional images

- Reviews must be editable or delete by the author.

- Reviews must be moderated by admin for abusive content.

### 8.1.4 Search & Filtering

- Users must be able to search restaurants by name, location, cuisine.

- Filters must include distance, cuisine, meal type.

- Sorting options: top rated, closest, most reviewed.

### 8.1.5 Restaurant Detail Page

- Show full restaurant profile.

- Show all reviews with pagination.

- Show average rating calculated dynamically.

- Show restaurant on map.

### 8.1.6 Media Handling

- Owners can upload images.

- Images must be stored with secure access paths (normalize path, no exposure of server directories).

### 8.1.7 Verification System

- Owners must upload documents for business verification.

- Admin must approve/reject verification requests.

### 8.1.8 Reporting & Abuse Handling

- Users must be able to report reviews or restaurants.

- Admin must see all reports and take action (delete review, ban user etc.).

## 8.2.  Non-Functional Requirements

### 8.2.1 Performance

- API responses should return within <300ms under normal load.

- System must handle at least 50–100 restaurants and thousands of reviews without slowdown.

- Image loading should use lazy loading to reduce bandwidth.

### 8.2.2 Scalability

- MongoDB must support horizontal scaling (sharding) when data grows.

- Image storage should support CDN delivery for global access.

### 8.2.3 Security

- Enforce JWT authentication and refresh tokens.

- Passwords must be hashed using bcrypt.

- Validation for:

  - SQL/NoSQL injection

  - XSS

  - CSRF

- File uploads must only allow safe image MIME types.

- Rate-limiting must be applied to:

  - Login endpoint

  - Review posting

### 8.2.4 Reliability

- System must ensure 99% uptime.

- Daily database backups must be enabled.

### 8.2.5 Usability

- UI must be mobile-first, responsive, and accessible (WCAG 2.1 AA).

- Language switching must be intuitive.

### 8.2.6 Compatibility

- System should support all modern browsers (Chrome, Edge, Firefox, Safari).

### 8.2.7 Maintainability

- Code must follow modular MERN architecture:

  - Controllers

  - Routes

  - Models

  - Services

- API documentation must be provided using Swagger/Postman.

# 9 Legal Considerations

9.1 GDPR Compliance
Your platform must:

- Collect minimal personal data (email, name).

- Clearly provide privacy policy & data usage.

- Allow users to request account deletion.

- Ensure encrypted transmission (HTTPS).

9.2 Copyright & Licensing

- Images uploaded by users must follow:

  - “User owns what they upload”

  - Platform gets license to display

9.3 Business Verification

- When owners upload documents, you must:

  - Store them securely (encrypted)

  - Restrict access only to admins

# 10. Ethical Considerations

- System must prevent fake reviews (email verification, owner verification).

- Moderation should avoid bias.

- No manipulation of ratings transparency required.

- Owners cannot delete negative reviews, only report.

## 10.1 Societal Considerations

- Helps users make informed decisions about food safety, quality, hygiene.

- Gives small restaurants a platform to compete with big brands.

- Must avoid:

  - Allowing harassment

  - Targeted defamation

  - Review bombing

## 10.2 Environmental Considerations

- Use efficient hosting and minimize server power usage.

- Enable image compression to reduce bandwidth and carbon footprint.

- Encourage digital menus and reduce paper waste indirectly.

# 12. UML Diagrams

## 12.1 Use Case System Diagram

### Actors

- User

- Restaurant Owner

- Admin

### 12.1.1 Use Case Admin Diagram

### 12.1.2 Use Case Owner Diagram

### 12.1.3 Use Case Customer Diagram

## 12.2 Class Diagram

## 12.3 ER Diagrams

### 12.3.1 ERD LEVEL 0

### 12.3.2 ERD LEVEL 1

12.3.3 ERD LEVEL 2

## 12.4 Data Flow Diagrams

### 12.4.1 Level 0

### 12.4.2 Level 1

#### Owner

#### Customer

#### Admin

## 12.5 Activity Diagram

### 12.5.1 System Activity Diagram

## 12.6 System Sequence Diagram

# 13. Interface Design (Wire Frames)

## 13.1 Launching Page

### Fig 2.8.1 shows the launching page of the system.

## 13.2 Signup page

### Fig 2.8.2 shows the sign-up page of the system.

## 13.3 Login Page

### Fig 2.8.3 shows the login page of the system.

## 13.4 Customer Feedback Form

### Fig 2.8.4 shows the Customer page of the system.

## 13.5 Customer Reviews

### Fig 2.8.5 shows the launching page of the system.

## 13.6 Restaurant View Page

### Fig 2.8.6 shows the restaurant view page of the system.

## 13.7 Manage Restaurants

### Fig 2.8.7 shows the Approve Business Admin page of the system.

## 13.8 Manage Customers

### Fig 2.8.8 shows the registered customer page of the system.

## 13.9 Admin Dashboard

#### Fig 2.8.9 shows the admin dashboard page of the system.

# 14. Database Design

## 14.1 Customer

## 14.2 Restaurant Owner

## 14.3.1 Restaurant info (Embedded)

## 14.3.2 Dishes (Embedded)

## 14.3.3 Restaurant

## 14.4 Feedback

# 15 Testing

### 15.1 Back End Testing

Testing of the back-end API was performed using Postman to make HTTP requests of the API. The table below details the tests performed on the API, the expected outcome and the result of the test. Below the table are the data stored in the test database at the point of testing.

| ID | Test | Expected outcome | Result |
| --- | --- | --- | --- |
| 1 | GET: /api/restaurant | To display the Details of all Restaurants Stored | Pass |
| 2 | GET:/api/restaurant/ 6921b4c64f4fbea8942a7c0b | To diplay the Details of a particular Restaurant(Monsoon Majestic) | Pass |
| 3 | GET: /api/restaurant/?search=monsoon | To Return the Searched Restaurant (Monsoon Majestic) | Pass |

## Test Restaurant

{

_id: "61c5f001aa40ccc58e9ad111",

owner: {

name: "Monsoon Majestic",

email: "monsoon@example.com",

password: "hashedpassword123",

address: "Newcastle-under-Lyme, UK",

latitude: 53.0080,

longitude: -2.2294,

document: {

pdfUrl: "/uploads/docs/monsoon.pdf",

approved: true

}

},

isApproved: true,

restaurantInfo: {

description: "Authentic Indian fine dining with a modern twist.",

images: [

"/uploads/rest/monsoon1.jpg",

"/uploads/rest/monsoon2.jpg",

"/uploads/rest/monsoon3.jpg"

],

openingTime: "10:00 AM",

closingTime: "10:00 PM"

},

dishes: [

{

dishName: "Majestic Thali",

dishContent: "A premium selection of curries, rice, naan, and dessert.",

dishAvailability: "Available",

dishImages: ["/uploads/dishes/thali1.jpg"]

},

{

dishName: "Butter Chicken",

dishContent: "Creamy tomato gravy with tender chicken pieces.",

dishAvailability: "Available",

dishImages: ["/uploads/dishes/butterchicken.jpg"]

}

]

}

{

_id: "61c5f001aa40ccc58e9ad112",

owner: {

name: "K2H",

email: "k2h@example.com",

password: "hashedpassword456",

address: "Sandbach, UK",

latitude: 53.1440,

longitude: -2.3626,

document: {

pdfUrl: "/uploads/docs/k2h.pdf",

approved: false

}

},

isApproved: false,

restaurantInfo: {

description: "Fusion grill and comfort food with bold flavours.",

images: [

"/uploads/rest/k2h1.jpg",

"/uploads/rest/k2h2.jpg",

"/uploads/rest/k2h3.jpg"

],

openingTime: "11:00 AM",

closingTime: "11:00 PM"

},

dishes: [

{

dishName: "K2H Signature Grill",

dishContent: "Mixed grilled platter with sauces.",

dishAvailability: "Available",

dishImages: ["/uploads/dishes/grill.jpg"]

},

{

dishName: "Loaded Fries",

dishContent: "Crispy fries with cheese, chicken, and spicy sauce.",

dishAvailability: "Not Available",

dishImages: ["/uploads/dishes/fries.jpg"]

}

]

}

## Test Users

{

_id: "61c5d1110640ccc58e9ad900",

fullName: "Neeraj Sharma",

email: "neeraj@test.ac.uk",

password: "$2b$10$K2n7XQxE8G0u7T6A9p0nXeq0R0q4um3m5VtMgVsu3cN2kVQplRZQG",

createdAt: "2025-01-01T10:00:00.000Z",

updatedAt: "2025-01-01T10:00:00.000Z"

}

{

_id: "61c5d1110640ccc58e9ad901",

fullName: "Govind Krishnan",

email: "govind@test.ac.uk",

password: "$2b$10$eQnDd3bp7qO7l5E2LbsPHe3Tg6D2B3pAvTgEXa3WszKk.t.A0NCUS",

createdAt: "2025-01-01T10:05:00.000Z",

updatedAt: "2025-01-01T10:05:00.000Z"

}

## Test Review

{

_id: "6200aa381a1d2f3437ca9001",

customer_id: "61c5d1110640ccc58e9ad900",

restaurant_id: "61c5f001aa40ccc58e9ad111",

dish_id: null,

service: ["serv1"],

cuisine: ["cuis2"],

occasion: ["occ2"],

meals: ["meal1"],

expenseRating: 4,

foodRating: 4,

ambianceRating: 4,

serviceRating: 4,

cleanlinessRating: 3,

speedRating: 4,

valueRating: 4,

allergyRating: 4,

overallRating: 2,

comment: "Food was decent but not impressive.",

images: [],

createdAt: "2025-01-10T10:00:00.000Z"

}

{

_id: "6200aa52920da2f069277d1e",

customer_id: "61c5d1110640ccc58e9ad901",

restaurant_id: "61c5f001aa40ccc58e9ad112",

dish_id: null,

service: ["serv3"],

cuisine: ["cuis3"],

occasion: ["occ3"],

meals: ["meal3"],

expenseRating: 2,

foodRating: 3,

ambianceRating: 1,

serviceRating: 3,

cleanlinessRating: 3,

speedRating: 5,

valueRating: 3,

allergyRating: 3,

overallRating: 3,

comment: "Perfectly fine. Nothing special, nothing bad.",

images: [],

createdAt: "2025-01-20T12:00:00.000Z"

}

## 15.2 Sample Test Cases

### Fig 2.10.1 shows the testing page of the system.

### Fig 2.10.2 shows the testing page of the system.

## 15.3 Integration Test Plan

| ID | Test | Expected Result | Actual Result | Outcome |
| --- | --- | --- | --- | --- |
| T1 | Search for the Restaurant by name (K2h) | K2h Restaurant Returned by system | K2h restaurant returned by system | Success |
| T2 | Search for Restaurant by location | System Returned all the Restaurants in that location | System Returned all the Restaurants in that location | Success |

## 15.4 System Testing

| ID | Test | Test Data | Expected outcome | Actual outcome | Result |
| --- | --- | --- | --- | --- | --- |
| 1 | Enter Correct Login Details and submit | Valid email + valid password | Login successful | Login successful | Success |
| 2 | Search Restaurant (monsoon majestic) | Restaurant name: “Monsoon Majestic” | Restaurant details are displayed correctly | Restaurant details are displayed correctly | Success |

# 16.Submission: Implementation & Completion

## 16.1. Team Meeting Log

| Date | Attendees | Agenda | Key Outcomes |
| --- | --- | --- | --- |
| 19/10/2025 | Govind, Aishwarya, Muhammad Awais Amjad | Project initiation | Scope defined and team roles assigned |
| 29/10/2025 | Govind, Neeraj, Aishwarya | Requirement analysis | Functional and nonfunctional requirements finalised |
| 22/11/2025 | Govind, Aishwarya, Muhammad Awais Amjad | Implementation review | Backend structure completed and frontend integration initiated |
| 05/12/2025 | Govind, Neeraj, Aishwarya, Muhammad Awais Amjad | Testing and finalisation | Bugs resolved and system prepared for submission |

## 16.2 Change Management Log

| Change ID | Description | Reason | Status |
| --- | --- | --- | --- |
| CM-01 | Feedback module added | Improve engagement | Approved |
| CM-02 | Authentications refactor | Security enhancement | Approved |
| CM-03 | Admin approval workflow | Access control | Approved |
| CM-04 | Mobile UI adjustments | Usability improvement | Approved |

## 16.3 Version Control

Mechanism: Git and GitHub were used for source code versioning.

### Responsibility: Each member worked on feature branches. Govind (Backend Lead) approved all mergers.

### Policy

- Descriptive commit messages mandatory

- Peer review before merge

- Regular repository backups

### Recorded Commits

- 22 November – Govind (backend base structure)

- 28 November – Aishwarya (frontend UI integration)

- 05 December – Govind (final bug fixes)

# 17 User Guide

## 17.1 Admin User

### Approve or reject restaurant registrations

### View and delete customers

### View and delete guest users

### View all feedback

### Delete or flag inappropriate reviews

## 17.2 Customer User

- Register and login

- Browse restaurants and dishes

- Submit ratings and feedback

- Update personal profile

## 17.3 Guest User

- Can submit reviews without creating a permanent account

- Is identified internally using a unique Guest ID and IP address

- Has limited access compared to registered users

- Loses access if the guest account is removed by the administrator

## 17.4 Restaurant Owner

- Log in to the business dashboard

- Manage restaurant details (images, description, opening hours)

- Add, edit, or remove dishes

- Reply to customer feedback

# 18. Project Management Task Log

| Task | Assigned Member | Status |
| --- | --- | --- |
| Requirement analysis | Govind | Completed |
| Frontend development | Aishwarya | Completed |
| Backend development | Muhammad Awais Amjad | Completed |
| Testing and validation | Neeraj | Completed |
| Documentation | Govind | Completed |

# 19. System Execution Guide

## 19.1 Backend

cd backend npm install node server.js

## 19.2 Frontend

cd frontend npm install npm start

## 19.3 Database

MongoDB is used as the database connected via MongoDB Atlas using environment variables.

# 20. Conclusion

The Restaurant Review Portal successfully delivers a structured and secure platform for discovering restaurants and managing customer feedback. By supporting registered users, guest users, restaurant owners, and administrators, the system ensures flexibility without compromising data integrity. Guest access is carefully controlled through database validation, preventing unauthorised or stale sessions, while administrators retain full oversight of users and reviews. Overall, the application meets its functional objectives by combining usability, role-based access control, and reliable feedback management in a cohesive web-based solution.